Sprint Planning
Sprint 1

Dates: 12 Mar – 18 Mar
Objective: Setup core platform and authentication.

Deliverables

- Backend service initialized

- Frontend dashboard skeleton

- User authentication (login + roles)

- PostgreSQL database setup

- Contract upload API scaffold

Sprint 2

Dates: 19 Mar – 25 Mar
Objective: Build contract upload and repository.

Deliverables

- Contract upload UI

- File storage (S3 / object storage)

- Metadata stored in database

- Contract repository view in UI

Sprint 3

Dates: 26 Mar – 1 Apr
Objective: Implement document processing pipeline.

Deliverables

- Text extraction from contracts

- Clause/section segmentation

- Contract chunking pipeline

- Clause data stored in database

Sprint 4

Dates: 2 Apr – 8 Apr
Objective: Implement embeddings and vector search.

Deliverables

- Vector database setup

- Clause embeddings generated

- Semantic search API for clauses

Sprint 5

Dates: 9 Apr – 15 Apr
Objective: Build contract benchmarking engine.

Deliverables

- Clause similarity retrieval

- Clause-by-clause comparison

- Benchmark analysis output in UI

Sprint 6

Dates: 16 Apr – 22 Apr
Objective: Implement risk assessment.

Deliverables

- Rule-based risk detection

- Clause risk scoring

- Risk dashboard with highlighted issues

Sprint 7

Dates: 23 Apr – 30 Apr
Objective: Compliance analysis and full system integration.

Deliverables

- Compliance knowledge base

- Compliance checking engine (RAG)

- End-to-end contract analysis workflow

- Final dashboard showing benchmark, risk, and compliance results